Progress Report #1

Progress Report #: 1
Student: Janvi Arora
Student ID: 300383801
Email: janviarora13579@gmail.com
Course: CSIS-4495-002 (CRN 16922)
Term: Winter 2026
Project Title: CyberAware – Gamified Cybersecurity Awareness Platform

Work Date / Hours Logs

| Date | Hours | What I Worked On |
| --- | --- | --- |
| Jan 27, 2026 | 0.5 | Created the GitHub repository using the required naming convention and drafted the initial README file. |
| Jan 28, 2026 | 0.5 | Created the required repository folders (DocumentsAndReports and Implementation). |
| Jan 30, 2026 | 1.0 | Finalized the MVP scope for the Riipen project and documented initial ideas for learner and admin dashboards. |
| Feb 1, 2026 | 1.0 | Planned learner dashboard features such as points, progress tracking, and quiz improvement indicators. |
| Feb 1, 2026 | 1.0 | Planned admin dashboard features at a conceptual level, focusing on anonymized organization-level metrics. |
| Feb 2, 2026 | 0.5 | Drafted a basic data model concept to support anonymous participation without login. |
| Feb 2, 2026 | 0.5 | Added placeholder folders in the Implementation directory to prepare for development. |
| Feb 6, 2026 | 1.5 | Installed and configured Visual Studio Code, Git, Node.js, and npm. Verified local environment setup. |
| Feb 7, 2026 | 2.0 | Researched frontend frameworks to reduce the need for fully manual HTML and CSS development. |
| Feb 8, 2026 | 2.0 | Initialized frontend projects using Vite + React and Next.js and successfully ran them on localhost. |
| Feb 9, 2026 | 3.0 | Created an early learner-side UI prototype with name input and emoji-based character selection. |
| Feb 9, 2026 | 0.5 | Committed and pushed all setup and prototype work to the GitHub repository. |

Summary of Work Completed

This reporting period focused on establishing a strong foundation for the CyberAware project before beginning full implementation. The main activities included repository setup, scope definition, technical environment configuration, and early experimentation with frontend frameworks.

The GitHub repository was created using the required structure and naming convention. The MVP scope was finalized to clearly define the purpose of the learner dashboard and admin dashboard without expanding beyond the approved proposal.

To prepare for development, the required tools were installed and configured, including Visual Studio Code, Git, Node.js, and npm. Frontend frameworks were explored to avoid building all interface elements manually using plain HTML and CSS. As part of this exploration, projects using Vite + React and Next.js were initialized and tested locally using localhost.

A very early learner-facing interface prototype was also created to explore the idea of an engaging and user-friendly design. This prototype allows a user to enter their name and select an emoji-based character. This work is exploratory and not a final implementation.

At this stage, admin functionality and learning modules have not yet been implemented, as the focus of this period was preparation and setup.

Repo Check-in of Implementation Completed

The GitHub repository has been populated with initial setup files, placeholder directories, frontend framework scaffolding, and documentation. All completed work during this period has been committed and pushed to the repository.

AI Use

AI tools were used in a limited and supportive manner to assist with understanding technical concepts and resolving setup-related questions. AI was used primarily for clarification and learning rather than for completing project work.

AI assistance was used to:

- Understand differences between frontend frameworks and their general use cases

- Clarify setup steps for tools such as Git, Node.js, and npm

- Gain high-level guidance on dashboard concepts during planning

All project planning, framework selection, repository organization, and implementation decisions were made independently by me. AI was not used to write final code or design core system functionality.

Technologies and Languages Used

- Programming Languages: JavaScript, HTML, CSS

- Frontend Frameworks (Exploration Phase): Vite + React, Next.js

- Tools: Visual Studio Code, Git, GitHub, Node.js, npm

- Testing Environment: Localhost (ports 3000 and 5173)

Current Project Status (End of Week 3)

- GitHub repository is set up and organized

- Development environment is fully configured

- Frontend frameworks have been explored and validated

- Early learner interface prototype exists

Planned work for upcoming weeks includes implementing learning modules, comic-based content, points tracking, and the admin dashboard.

Outputs