Work Log – CyberAware Project

| Date | Hours | Description of Work Completed |
| --- | --- | --- |
| Feb 10, 2026 | 2.0 | Designed initial routing structure using React Router and implemented navigation links between Home, About, Dashboard, and Modules pages. |
| Feb 11, 2026 | 2.0 | Built the main navigation bar with dynamic link highlighting and responsive layout styling. |
| Feb 12, 2026 | 2.5 | Integrated Supabase into the React project, created Supabase project, configured environment variables, and established secure backend connection. |
| Feb 13, 2026 | 2.0 | Implemented email/password signup functionality using Supabase authentication API and tested account creation workflow. |
| Feb 14, 2026 | 1.5 | Implemented login functionality and added session state management using Supabase auth listeners. |
| Feb 15, 2026 | 2.0 | Created custom ProtectedRoute component to restrict dashboard access for unauthenticated users. |
| Feb 16, 2026 | 2.0 | Debugged routing issues related to BrowserRouter placement and NavLink context errors. Resolved blank screen issue caused by improper router configuration. |
| Feb 17, 2026 | 1.5 | Created and configured Supabase progress table in SQL editor. Enabled Row-Level Security and tested user-specific access rules. |
| Feb 18, 2026 | 2.0 | Implemented logout functionality and ensured navigation bar dynamically updates based on session state. |
| Feb 19, 2026 | 1.5 | Refined profile creation system with avatar selection and improved local state management. |
| Feb 20, 2026 | 2.0 | Tested full authentication flow including email confirmation, login validation, and session persistence. |
| Feb 21, 2026 | 1.5 | Improved UI styling for Signup and Login pages and enhanced overall visual consistency. |
| Feb 22, 2026 | 2.0 | Documented Supabase database schema, RLS policies, and backend integration process for report preparation. |
| Feb 23, 2026 | 2.5 | Final debugging, system testing, and preparation of midterm documentation and video script. |
| Feb 24, 2026 | 1.5 | Designed structure for interactive learning modules (Phishing, Password Security, Social Engineering). Planned scoring and unlock logic. |
| Feb 25, 2026 | 2.0 | Implemented full Phishing module with quiz, scoring system, and progress update logic using localStorage. |
| Feb 26, 2026 | 2.0 | Built Password Security module including passphrase strength evaluation and quiz integration. |
| Feb 27, 2026 | 1.5 | Developed sequential unlock logic (Phishing → Password → Social) and tested module flow. |
| Feb 28, 2026 | 2.0 | Created Social Engineering module with scenario-based decision system and scoring calculation. |
| Mar 1, 2026 | 1.5 | Debugged routing issues and resolved blank screen error caused by incorrect default export and duplicate route definitions. |
| Mar 2, 2026 | 1.5 | Refactored storage.js to standardize points and progress tracking across modules. |
| Mar 2, 2026 | 2.0 | Improved Dashboard progress calculation and implemented dynamic level system. |
| Mar 3, 2026 | 1.5 | Refined UI for module cards, spacing, and layout consistency to improve professionalism. |
| Mar 3, 2026 | 2.0 | Conducted full system testing: verified point accumulation, unlock logic, reset functions, and navigation consistency. |